Implementation Roadmap

Phase 1: Data Preprocessing

Tasks:

- Parse HUTB CoNLL files

- Extract sentences with well-defined subject/object

- Implement variant generation algorithm

- Filter ungrammatical variants using dependency sequences

Deliverables:

- Parsed dataset: 1,996 reference sentences

- Variant dataset: ~72,833 sentence pairs

- Data validation report

Phase 2: Basic Feature Extraction

Tasks:

- Compute dependency length

- Annotate information status (Given/New)

- Implement Joachims transformation

Deliverables:

- Dependency length calculator

- Information status annotator

- Transformed dataset ready for classification

Phase 3: Language Model Training

Tasks:

- Acquire EMILLE Hindi Corpus (or alternative)

- Train trigram LM using SRILM

- Train LSTM LM using Neural Complexity toolkit

- Implement lexical repetition (cache) model

Deliverables:

- Trained n-gram LM

- Trained LSTM LM

- Surprisal computation scripts

Phase 4: Advanced Features

Tasks:

- Convert dependency trees → constituency trees

- Train Berkeley PCFG parser

- Implement adaptive LSTM surprisal

- Validate all 7 features on sample data

Deliverables:

- PCFG surprisal calculator

- Adaptive LSTM surprisal calculator

- Complete feature vectors for all sentences

Phase 5: Classification & Evaluation

Tasks:

- Train logistic regression classifier

- 10-fold cross-validation

- Analyze DO/IO-fronted subsets

- Compare results with paper

- Statistical significance testing

Deliverables:

- Classification results (accuracy, regression coefficients)

- Comparative analysis with original paper

- Error analysis and discussion

Phase 6: Thesis Writing

Tasks:

- Document methodology

- Present results and analysis

- Discussion and limitations

- Final thesis compilation

--

5. Technical Requirements

Software & Libraries

Required Tools

| Tool | Purpose | Status |

|---|-----|----|

| SRILM | N-gram language models | To install |

| Neural Complexity Toolkit | LSTM surprisal | To install |

| Berkeley Parser | PCFG surprisal | To install |

| Python 3.8+ | Main programming | ✅ Available |

| R 4.0+ | GLM regression | To install |